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	Accessibility Action Plan
	

	Targets
	Strategies
	Outcomes
	Timescale
	Evaluation of progress

	Maintenance of the existing buildings in good condition to preserve high level of disability access.
	Ongoing budget prioritisation of maintenance.  Working with educational site maintenance specialists.
	Site continues to be kept in good, safe condition, confirmed by annual H&S inspection.
	Yearly
	Disability access has been maintained – all disabled facilities have been well maintained, are functional and used daily.  Lift has required some maintenance and an up/down evacuation chair has been purchased for use in case the lift is temporarily out of action.

	Implement additional access point to grounds via level footpath, providing walking route for a large proportion of our families.
	Work with Persimmon developer on construction of new access point, fencing and gates.
	Path in use by large numbers of people, including disabled users.  Less pressure on carpark by all users, improving accessibility for the disabled.
	September 2024
	Access to rear of site is now well established and used daily.  The path is wide, flat, slopes gently and is well lit. A scooter rack has been installed. Traffic flows in the main carpark are reduced.
Around 30 disabled users now access the main carpark each day.  

	Work with architects to review school access, and to design an enlargement of the school built to exemplary disability access standards. 
	A planning application is currently submitted.  
The project is out to tender.
On track for commencement of works in summer 2026.
	School expands to accommodate 610 pupils.  New buildings have exemplary disabled access.  Re-design of site circulation enables improved disabled access to all areas.
	Build completion by September 2027
	A single storey building will enable easy disabled access.  Disabled toilet facilities have been planned, along with gentle changes of level and ramp access to all areas.

	Maintain the excellent work on access to the environment.
	Continually review access arrangements and liaise with stakeholders over possible improvements.
	School maintains existing access facilities and continues to adapt the site to the needs of its users.
	ongoing
	An upstairs withdrawal / quiet room has been developed to meet the needs of learners with ASD and mental health / anxiety difficulties.
An up/down stairs evacuation chair has been purchased. 
The Dyslexia Friendly Schools Award was renewed in December 2026, confirming excellent accessibility to learning for Dyslexic pupils.




Additional needs identified
School carpark: the markings for the disabled parking spaces are wearing out.  These will be re-marked as part of the expansion project, and an additional space allocated as per required ratios.
Lowering of kerb next to disabled parking spaces.  This will also be included in the expansion project alterations.

